Module 3 Assignment

Software Testing Life Cycle (STLC) with AI

Online Shopping Website – Complete Test Plan & Validation Checklists

| Student Information | Details |
| --- | --- |
| Name | Rabeya Bosri |
| Student ID | N/A |
| Batch | 21 |
| Assignment | Module 3 – Software Testing Life Cycle (STLC) with AI |
| Application Under Test | Online Shopping Website |

# Q1. Test Plan for an Online Shopping Website

## 1. Test Plan Overview

This test plan defines the strategy, scope, environment, responsibilities, test data, risks, entry/exit criteria, and deliverables for validating an online shopping website. The objective is to ensure that customers can register, log in, browse products, manage a cart, complete checkout and payment, and receive correct order confirmation.

## 2. Test Plan Details

| # | Test Area | Plan / Validation | Expected Outcome |
| --- | --- | --- | --- |
| 1 | Test Plan ID | TP-ECOM-001 | Uniquely identifies the test plan. |
| 2 | Objective | Validate that the online shopping website is functional, secure, usable, compatible, and reliable. | All critical business flows work as expected. |
| 3 | Scope | Registration, Login, Product Search/Browse, Product Details, Cart, Checkout, Payment, Order Confirmation, Logout. | All in-scope modules are tested. |
| 4 | Out of Scope | Third-party internal infrastructure, production server administration, and features not released for testing. | Excluded areas are not considered part of this test cycle. |
| 5 | Test Levels | System testing, integration testing, regression testing, smoke testing, sanity testing, and UAT support. | Appropriate test levels are completed before release. |
| 6 | Test Types | Functional, UI, usability, compatibility, security-focused validation, performance-focused checks, and negative testing. | Required quality attributes are evaluated. |
| 7 | Test Approach | Risk-based manual testing supported by AI for test idea generation, checklist creation, and review. | Tester validates and customizes every AI-generated item. |
| 8 | Test Environment | Modern desktop/mobile browsers, Android/iOS devices or emulators, stable internet, test database, and payment sandbox. | Application behaves consistently in supported environments. |
| 9 | Test Data | Valid/invalid user accounts, products, addresses, coupons, payment sandbox data, boundary values, and special characters. | Test data covers positive, negative, and boundary scenarios. |
| 10 | Entry Criteria | Build is deployed, requirements are available, test environment is accessible, test data is prepared, and major blockers are resolved. | Testing can start without major prerequisites missing. |
| 11 | Exit Criteria | All planned critical tests executed; no open Critical/Blocker defects; acceptable residual risk; test summary completed. | Release decision can be made with documented risk. |
| 12 | Defect Management | Log defects with title, steps, expected/actual result, severity, priority, evidence, environment, and status. | Defects are reproducible and traceable. |
| 13 | Severity | Critical, High, Medium, Low. | Impact of a defect is clearly classified. |
| 14 | Priority | P0/P1/P2/P3 or High/Medium/Low based on business impact. | Fix order reflects business risk. |
| 15 | Deliverables | Test plan, test scenarios/cases, checklists, defect reports, execution report, regression results, and test summary. | Testing artifacts are complete and reviewable. |
| 16 | Risks | Unstable build, environment downtime, unclear requirements, third-party payment dependency, limited devices/data. | Risks are documented with mitigation actions. |
| 17 | Roles | QA/Testers, Developer, Product Owner/Business Analyst, DevOps/Release owner, and stakeholders. | Responsibilities are understood and communicated. |
| 18 | Schedule | Planning → Test Design → Environment Setup → Execution → Defect Retest/Regression → Closure. | Activities follow the agreed STLC sequence. |
| 19 | AI Usage | AI may assist with brainstorming scenarios, edge cases, test data ideas, and checklist wording. | AI output is reviewed against requirements; no unverified output is submitted. |
| 20 | Approval | QA Lead/Project Stakeholder reviews the plan and release readiness. | Test plan and final status receive appropriate approval. |

## 3. STLC Execution Flow

Requirement Analysis → Test Planning → Test Case/Checklist Design → Test Environment Setup → Test Execution → Defect Reporting & Retesting → Regression Testing → Test Closure.

## 4. AI-Assisted Testing Approach

Use AI to brainstorm positive, negative, boundary, usability, compatibility, and exploratory scenarios.

Use AI to identify missing edge cases and improve test-case wording.

Use AI to generate sample test data only; never use real passwords, payment information, or confidential data.

Compare AI suggestions with actual requirements and business rules before adding them to the test suite.

The QA engineer remains responsible for correctness, prioritization, execution, evidence, and final decisions.

# Q2. Test Checklists

The following checklists contain 20 validation points for each required feature. Each point includes a test area, validation point, and expected result. They can be used for manual execution and later converted into formal test cases.

## A. Login Checklist – 20 Validation Points

| ID | Validation Point / Test Area | Expected Result |
| --- | --- | --- |
| L-01 | Valid registered email and correct password | User logs in successfully and reaches the correct dashboard/home page. |
| L-02 | Valid email with incorrect password | Login is rejected with a clear, non-sensitive error message. |
| L-03 | Unregistered email with valid-looking password | Login is rejected without exposing account information. |
| L-04 | Both email and password left blank | Required-field validation is displayed for both fields. |
| L-05 | Email blank, password entered | Email required validation is displayed. |
| L-06 | Password blank, email entered | Password required validation is displayed. |
| L-07 | Invalid email format | Email format validation is displayed. |
| L-08 | Email with leading/trailing spaces | System trims spaces or handles them according to the requirement. |
| L-09 | Password is case-sensitive | Only the correct password casing is accepted. |
| L-10 | Password visibility toggle | Password is hidden by default and visibility changes only when the toggle is used. |
| L-11 | Forgot Password link | Link opens the password recovery flow. |
| L-12 | Valid recovery email | Recovery request is accepted and confirmation is shown without revealing sensitive information. |
| L-13 | Invalid/unknown recovery email | System handles the request safely and shows an appropriate message. |
| L-14 | Remember-me option, if available | Session behavior matches the specified remember-me requirement. |
| L-15 | Account lock/rate limiting after repeated failures | Repeated failed attempts trigger the specified protection mechanism. |
| L-16 | Enter key submission | Pressing Enter submits the login form when fields are valid. |
| L-17 | Login button state | Button behaves correctly for empty, invalid, and valid input states. |
| L-18 | Session after successful login | Authenticated pages remain accessible according to session rules. |
| L-19 | Access protected page without login | Unauthenticated user is redirected to login or denied access. |
| L-20 | Logout after login | Logout ends the authenticated session and protected pages are no longer accessible. |

## B. Registration Checklist – 20 Validation Points

| ID | Validation Point / Test Area | Expected Result |
| --- | --- | --- |
| R-01 | Valid name, email, password, and required data | Account is created successfully and the expected confirmation/onboarding is shown. |
| R-02 | All required fields blank | Required-field validation appears for each mandatory field. |
| R-03 | Invalid email format | Registration is blocked with clear email validation. |
| R-04 | Already registered email | Duplicate account creation is prevented with an appropriate message. |
| R-05 | Password below minimum length | Registration is blocked and password requirements are shown. |
| R-06 | Password meeting all complexity rules | Valid password is accepted. |
| R-07 | Password and confirm password mismatch | Registration is blocked with mismatch validation. |
| R-08 | Password and confirm password match | Confirmation is accepted. |
| R-09 | Leading/trailing spaces in name | System trims or validates spaces according to requirements. |
| R-10 | Special characters in name | Input is handled according to supported character rules. |
| R-11 | Very long name/input | System enforces maximum length without layout or backend errors. |
| R-12 | Invalid phone number, if required | Invalid phone format is rejected. |
| R-13 | Valid phone number, if required | Valid phone number is accepted. |
| R-14 | Terms and Conditions unchecked | Registration cannot continue if agreement is mandatory. |
| R-15 | Terms and Conditions checked | Registration can continue when all required data is valid. |
| R-16 | Email verification, if enabled | Verification flow works and account status updates correctly. |
| R-17 | Back/refresh during registration | Data and page behavior follow the defined requirement without duplicate submission. |
| R-18 | Double-click/rapid submit | Only one account is created; duplicate requests are prevented. |
| R-19 | Error message clarity | Validation messages identify the problem and do not expose sensitive technical details. |
| R-20 | Successful registration and login | Newly created user can log in with the registered credentials. |

## C. Checkout Checklist – 20 Validation Points

| ID | Validation Point / Test Area | Expected Result |
| --- | --- | --- |
| C-01 | Checkout with one valid in-stock product | User can proceed from cart to checkout. |
| C-02 | Checkout with multiple products | All eligible cart items appear correctly in checkout. |
| C-03 | Empty cart checkout attempt | User cannot proceed to checkout and receives appropriate guidance. |
| C-04 | Required shipping address blank | Checkout blocks progress and highlights required fields. |
| C-05 | Valid shipping address | Address is accepted and displayed correctly in order summary. |
| C-06 | Invalid/unsupported postal code | Validation is shown according to supported location rules. |
| C-07 | Missing required phone/contact information | Checkout blocks progress if the field is mandatory. |
| C-08 | Change shipping address | Updated address is reflected in the checkout summary. |
| C-09 | Select available shipping method | Selected method is applied and shipping cost/time updates correctly. |
| C-10 | Unavailable shipping method | Unavailable option cannot be selected or is clearly marked. |
| C-11 | Order subtotal calculation | Subtotal equals the sum of applicable item prices and quantities. |
| C-12 | Tax calculation, if applicable | Tax is calculated according to configured rules. |
| C-13 | Shipping fee calculation | Shipping charge matches the selected method and business rules. |
| C-14 | Discount/coupon with valid code | Valid coupon is applied and discount is reflected correctly. |
| C-15 | Invalid/expired coupon | Coupon is rejected with a clear message and no incorrect discount. |
| C-16 | Payment with valid sandbox details | Payment completes successfully in the test environment. |
| C-17 | Payment failure/cancellation | Failed or cancelled payment does not create a misleading successful order. |
| C-18 | Final order total | Total = subtotal + applicable tax/shipping − valid discounts. |
| C-19 | Place Order button / duplicate click | Only one order is created for a single confirmed submission. |
| C-20 | Order confirmation | Confirmation page shows order number, items, amount, shipping details, and expected status. |